## Slide 1: Incident Response automation with thehive.
Ethan Bannister

## Slide 2: Problems to be addressed, Importance, and Benefits
Did you know companies can lose millions every hour an incident isn’t resolved? Manual response times can cost more than just money.
Problem – Security incidents are often met with slow response times due to manual processes, leading to prolonged system vulnerabilities.
Why? – Faster automated responses are critical in limiting damage, maintaining business stability and reducing costs
Who Benefits? – Organisations of all sizes especially those with critical infrastructure will benefit from faster and more efficient incident management

## Slide 3: Aims and objectives
Aim – My aim is to automate incident response management using TheHive to significantly improve response times to security events
Objectives:
Install and configure TheHive by 11/11/2024
Integrate TheHive with security monitoring tools for automated alerting by 06/12/2024
Automate the assignment and tracking of incident responses by 10/01/2025
Generate incident reports and track response metrics to evaluate effectiveness by 09/02/2025
Final review, testing, and adjustments 13/03/2025

## Slide 4: Indicative Resources and Technologies
Human Resources
As this is an individual project all tasks related to installation, configuration, integration, and testing will be handled by myself
Technological Resources
TheHive (open-source software)
Cortex (TheHive’s analysis engine)
Security monitoring tools (e.g SIEM)
Virtual machines (for testing automation scenarios)
Financial Resources
There are no expected costs for my project
Physical Resources
A personal computer

## Slide 5
Install and configure TheHive:
Integrate with security monitoring tools:
Automate the assignment and
Tracking of incident response:
Generate incident reports and
Track metrics:
Final review, testing, and adjustments:
11/11/24
(20 days)
Status:
Pending
In Progress
Completed
23/10/24
13/03/2025
(172 days)
Task:
06/12/24
12/11/24
(25 days)
(35 days)
(30 days)
(30 days)
07/12/2024
10/01/2025
11/01/2025
09/02/2025
10/02/2025
Project Timeline

## Slide 6: Thank you
Ethan Bannister